Safety & Health Management

SAFETY PROPOSAL

Industrial Waste-To-Energy Power Plant Project

Demineralized Water System Equipment

| Document Title | Safety Proposal for Entry into GULF Energy Site |
| --- | --- |
| Prepared by | ICHITA Co., Ltd. |
| Submitted to | Energy China (Main Contractor) |
| Site Owner / Employer | GULF Energy Development |
| Project | Industrial Waste-To-Energy Power Plant Project |
| Scope of Work | Supply, Installation & Commissioning of Demineralized Water System Equipment |
| Safety Standard | GULF Safety Policy ¦ ISO 45001 ¦ OSHA ¦ Thai Labour Law |
| Safety Target | Zero Accident — Zero Harm — Zero Incident |
| Document Status | For Review and Approval |
| Revision | Rev. 0 |

Prepared by ICHITA Co., Ltd.  | Submitted to Energy China  |  For GULF Site Entry Approval

# 1.  Project Information

| Project Name | Industrial Waste-To-Energy Power Plant Project |
| --- | --- |
| Work Location | Thailand (Multiple Sites — 12 Industrial Waste Power plants) |
| Project Duration | As per Contract Agreement |
| Scope of Work | Demineralized Water System: Supply, Installation, Testing, and Commissioning |
| Construction Scale | 12 plants |
| Sub-contractor (Prepared by) | ICHITA Co., Ltd. |
| Main Contractor (Submitted to) | Energy China |
| Site Owner / Employer | GULF Energy Development |
| ICHITA Project Manager | [Name to be Filled] |
| ICHITA Safety Officer | [Name to be Filled] |

This Safety Proposal has been prepared by ICHITA Co., Ltd. as a sub-contractor and is formally submitted to Energy China (Main Contractor) for review and approval, in order to obtain authorization to carry out work activities within the GULF Energy Development project site. All safety measures described herein comply with GULF's Site Safety Policy, applicable Thai laws, and international standards.

# 2.  Safety Policy

## 2.1 Company Safety Policy Statement

ICHITA Co., Ltd. is fully committed to providing a safe and healthy working environment for all personnel involved in the Industrial Waste-To-Energy Power Plant Project — Demineralized Water System scope of work. As a sub-contractor operating under Energy China (Main Contractor) within GULF Energy Development project site, ICHITA recognizes and accepts the full obligations of GULF's Site Safety Policy and the requirements set by Energy China.

Safety, occupational health, and environmental protection are core values of ICHITA and are integrated into every phase of project execution. ICHITA declares the following principles:

- All work activities shall be conducted in accordance with applicable Thai laws, GULF site safety regulations, Energy China's HSE requirements, and international standards including ISO 45001, OSHA, and IFC EHS Guidelines.

- Mandatory safety and environmental protection standards of the Thai government and relevant industry bodies shall be strictly observed.

- Safety is the personal responsibility of every ICHITA individual on site — from senior management to all workers and sub-contractors under ICHITA.

- No work shall proceed where it poses unacceptable risk to personnel, environment, or equipment without proper risk controls being in place.

- ICHITA will immediately report all incidents, near misses, and unsafe conditions to Energy China's HSE representative and GULF's HSE team.

- All ICHITA sub-contractors and vendors must comply with this Safety Proposal, Energy China's HSE requirements, and GULF's Site Safety Policy before commencing any work.

## 2.2 Management Commitment

ICHITA's senior management is committed to:

- Providing adequate resources — personnel, equipment, and budget — for the implementation of this Safety Proposal across all ICHITA activities on the GULF site.

- Setting measurable safety objectives aligned with GULF's Zero Accident policy and reviewing performance regularly with Energy China.

- Promoting a proactive safety culture through leadership, communication, and visible engagement on-site.

- Ensuring all ICHITA personnel and workers receive GULF-approved safety induction and task-specific training before commencing work.

- Participating in safety inspections, audits, and incident reviews organized by Energy China and GULF.

- Cooperating fully and transparently with Energy China's HSE team and GULF's HSE Department at all times.

## 2.3 Safety Objectives and Targets

Safety Target — Aligned with GULF Energy Development Policy ICHITA Co., Ltd. commits to: Zero Accident ¦ Zero Harm ¦ Zero Environmental Incident throughout the entire project duration within GULF's site. ICHITA targets a Lost Time Injury Frequency Rate (LTIFR) of 0.00 and a Total Recordable Incident Rate (TRIR) of 0.00, fully aligned with GULF's site-wide safety performance targets.

- Lost Time Injury Frequency Rate (LTIFR): 0.00

- Total Recordable Incident Rate (TRIR): 0.00

- Zero fatalities

- Zero near-miss incidents going unreported

- 100% safety induction completion prior to site entry

- 100% PPE compliance at all times

3.  Safety Organization Structure

## 3.1 Safety Management Team

The following is ICHITA Co., Ltd.'s safety management structure for this project, operating under the oversight of Energy China (Main Contractor) and within GULF Energy Development site safety framework:

| Position | Name | Responsibilities |
| --- | --- | --- |
| Energy China — HSE Rep. (Oversight) | Liu XY. | Review & approve ICHITA's safety plan; report to GULF HSE |
| ICHITA — Project Manager | [To be filled] | Overall ICHITA safety accountability on-site |
| ICHITA — Safety Officer (จป. วิชาชีพ) | [To be filled] | Day-to-day safety enforcement, inspection, reporting to Energy China |
| ICHITA — Site Supervisor / Foreman | [To be filled] | Ensure safe working practices at workface |
| ICHITA Workers / Sub-contractors | — | Comply with all safety rules, report hazards promptly |

## 3.2 Roles and Responsibilities

### ICHITA Project Manager

- Approve and implement this Safety Proposal on behalf of ICHITA.

- Allocate sufficient resources for safety activities within ICHITA's scope.

- Coordinate with Energy China's HSE representative on all safety matters.

- Enforce compliance with GULF's site safety requirements for all ICHITA workers and sub-contractors.

### ICHITA Safety Officer (จป. วิชาชีพ)

- Conduct daily site safety inspections and audits within ICHITA's work areas.

- Perform risk assessments and Job Safety Analyses (JSA) for all ICHITA activities.

- Immediately report all incidents, near misses, and unsafe conditions to Energy China's HSE representative.

- Ensure all ICHITA personnel complete GULF-approved safety induction prior to site entry.

- Monitor and enforce PPE usage at all times within ICHITA's scope.

### ICHITA Site Supervisor / Foreman

- Ensure all ICHITA work activities comply with this Safety Proposal.

- Identify hazards and escalate to ICHITA Safety Officer immediately.

- Conduct pre-task briefings with workers before each activity.

- Ensure all tools and equipment are inspected before use.

# 4.  Risk Assessment and Job Safety Analysis (JSA Site owner form)

## 4.1 Risk Assessment Approach

Prior to commencement of any work activity related to the Demineralized Water System project, ICHITA Co., Ltd. shall conduct a formal Risk Assessment and Job Safety Analysis (JSA) for each work activity within its scope. The assessment shall identify all potential hazards, evaluate likelihood and severity of harm, and specify risk control measures in accordance with the Hierarchy of Controls. All completed JSAs shall be submitted to Energy China's HSE representative for review and approval before work commences on GULF's site.

The risk assessment process follows the requirements of ISO 45001, GULF's Site Safety Management System, Thai Occupational Health and Safety Act B.E. 2554, and applicable IFC EHS Guidelines.

## 4.2 Risk Matrix

| Risk Level | Description | Required Action |
| --- | --- | --- |
| High (Red) | Fatality or serious injury likely | Stop work immediately. Implement controls before resuming. |
| Medium (Amber) | Injury possible without controls | Implement controls before or during work. Senior supervision required. |
| Low (Green) | Unlikely to cause injury | Proceed with standard precautions and monitoring. |

## 4.3 Hazard Identification and Control Measures

| Work Type / Activity | Potential Hazard | Control Measures |
| --- | --- | --- |
| Work at Height (>2.0 m) (e.g., piping, equipment installation) | Falls from height, falling objects | Full-body harness with lanyard required. Install safety nets / toe boards. Dedicated JSP safety officer to monitor continuously. Comply with Thai Labour Protection Act (height work regulations). |
| Confined Space Entry (e.g., water tanks, vessels) | Oxygen deficiency, toxic gas, asphyxiation | Complete confined space permit. Continuous oxygen/gas monitoring. Mechanical ventilation throughout. Full team (entry, standby, rescue) in place. Comply with Thai Industrial Safety Standards. |
| Electrical Work (e.g., cable, instruments, control panels) | Electric shock, arc flash, electrocution from overhead lines | Lockout/Tagout (LOTO) procedure mandatory. No work near energized overhead lines — coordinate with utility to de-energize if unavoidable. Insulated PPE and tools required. |
| Lifting Operations (e.g., heavy equipment, ion exchange vessels) | Dropped loads, crane collapse, struck-by | Certified lifting equipment with current inspection. Lift plan required for all critical lifts. Exclusion zone demarcated. Qualified rigger and banksman. Comply with ASME B30 standards. |
| Chemical Handling (e.g., regenerant chemicals: HCl, NaOH) | Chemical burns, inhalation, eye injury | Chemical MSDS available on site. Chemical-resistant PPE (gloves, goggles, apron, boots). Emergency eyewash station within 10 seconds walking distance. Spill containment in place. |
| Hot Work (e.g., welding, cutting, grinding) | Fire, explosion, burns, fumes | Hot work permit required. Fire watch assigned during and 30 min after. Flammable materials removed or shielded. Fire extinguisher on standby. Appropriate respiratory PPE. |
| Manual Handling & Excavation | Musculoskeletal injury, trench collapse | Mechanical aids preferred. Trench shoring / sloping required. Daily inspection of excavation walls. Barricades and warning signs installed. |
| Chemical Unloading & Storage (HCl Acid & NaOH Caustic) | Chemical spills during transfer, hose coupling failure/burst, tank corrosion or leakage. | Verify hose/seal integrity and bund wall capacity before unloading; establish a barricaded zone with "Chemical Unloading" signage; ensure emergency eyewash availability; and mandate full chemical-resistant PPE (acid suit, goggles, gloves) for all involved personnel. |
| Hydrostatic Pressure Testing (Pre-commissioning phase) | High-pressure component projectile, pipe rupture, or equipment failure causing injury. | Implement a strict exclusion zone using red/white barriers and danger signage; use only calibrated pressure gauges; follow a step-wise pressure increase procedure under engineering supervision; and ensure all personnel stay clear of pressurized lines |

# 5.  Safety Plan

## 5.1 Safe Work Method Statement (SWMS)

### Before Commencing Work

- All ICHITA workers must complete GULF-approved Safety Induction before entering the GULF project site.

- ICHITA Safety Officer to conduct pre-task briefing (Toolbox Meeting) every morning for all ICHITA personnel.

- Inspect all PPE — replace defective items immediately. Comply with GULF's PPE standards.

- Conduct alcohol testing in accordance with GULF's substance abuse policy — zero tolerance.

- Verify all permits (work permit, hot work permit, confined space permit) are approved by Energy China's HSE representative and comply with GULF's permit-to-work system.

- Check all tools and equipment are calibrated, inspected, and in safe working condition.

### During Work Activities

- Safety Officer to conduct minimum two site patrol inspections per shift.

- Immediately stop any work found to be unsafe — report to Project Manager.

- Ensure demarcation of work zones — barricades, signage, and access control at all times.

- Maintain clean and orderly work areas — housekeeping standard enforced daily.

- All lifting operations to be supervised by a certified slinger/signaler.

- No unauthorized modification to equipment or safety systems.

### After Work Activities / End of Shift

- Inspect the work area for any residual hazards.

- Secure all tools, equipment, and chemicals in designated storage areas.

- Report any near misses, incidents, or unsafe conditions observed during shift.

- Update daily safety log and submit to Project Manager.

## 5.2 Work Area Access Control

- All personnel must wear a valid site ID badge at all times.

- Unauthorized visitors are not permitted on site.

- Restricted areas (electrical rooms, chemical storage, confined spaces) to have controlled access and clear signage.

- Vehicle movement on site to follow designated traffic routes — speed limit enforced.

## 5.3 Tools and Equipment Management

- All tools and lifting equipment must hold a current inspection tag.

- Defective tools must be removed from service immediately — tagged 'Out of Service'.

- Portable electrical equipment to be inspected and tested (PAT tested) before use.

- Heavy equipment operators must hold valid operator license/certification.

# 6.  Personal Protective Equipment (PPE)

## 6.1 Mandatory Basic PPE

The following PPE is mandatory for all personnel on site at all times, in compliance with GULF Safety Policy and Thai Occupational Safety, Health and Environment Act B.E. 2554:

## 6.2 Task-Specific PPE

## 6.3 PPE Standards Reference

- OSHA 29 CFR 1910 Subpart I — Personal Protective Equipment

- ISO 45001:2018 — Occupational Health and Safety Management Systems

- Thai Industrial Standard (TIS) — relevant PPE standards

- IFC EHS Guidelines: Occupational Health and Safety (April 2007)

- GULF Safety Policy — PPE Requirements and Compliance

# 7.  Emergency Response Plan

## 7.1 Assembly Point

Muster / Assembly Point All personnel must be briefed on the designated assembly point location during safety induction. The assembly point shall be clearly marked with standardized green signage and shall be located at a safe distance from the work area. A headcount shall be conducted immediately following any emergency evacuation.

## 7.2 Emergency Evacuation Routes

- Primary and secondary evacuation routes shall be clearly marked with photoluminescent emergency exit signs.

- Evacuation routes must remain unobstructed at all times — no storage of materials in evacuation paths.

- Safety Officer to conduct emergency evacuation drill at least once per project phase.

- All personnel must be familiar with the nearest exit and assembly point before commencing work.

## 7.3 Emergency Contact Numbers

| Emergency Service | Contact Number / Details |
| --- | --- |
| Police | 191 |
| Fire Brigade | 199 |
| Medical Emergency / Ambulance | 1669 |
| Project Manager (24-hour) | [To be filled] |
| Site Safety Officer | [To be filled] |
| GULF HSE Department | [To be filled] |
| Nearest Hospital | [To be filled — include address] |

## 7.4 Fire Extinguishers and First Aid

- Portable fire extinguishers to be stationed at each work area.

- Fire extinguisher locations to be clearly marked and unobstructed.

- First aid kit to be available on site at all times.

- At least one certified first aider per shift on site.

- Location of first aid facilities to be communicated during safety induction.

## 7.5 Incident Response Procedure

- STOP work and secure the area immediately.

- Render first aid to injured person — do not move casualty unless in immediate danger.

- Call emergency services (1669 for ambulance) and notify Project Manager and Safety Officer immediately.

- Preserve the incident scene for investigation — do not disturb evidence.

- Complete an Incident Report within 24 hours of the event.

- Conduct incident investigation within 48 hours — identify root causes and implement corrective actions.

- Report to GULF HSE Department and relevant Thai authorities as required by law.

# 8.  Safety Training and Communication

## 8.1 Safety Induction Training

All ICHITA personnel — including ICHITA sub-contractors and visitors — must complete a GULF-approved Safety Induction before being granted access to the GULF project site. Records of induction completion shall be maintained by ICHITA and submitted to Energy China's HSE representative. The induction shall cover:

- GULF Safety Policy and Zero Accident target.

- Site layout, hazard areas, restricted zones, and evacuation routes.

- Emergency procedures and assembly point location.

- PPE requirements and correct usage.

- Incident and near-miss reporting procedure.

- Toolbox Meeting process and attendance requirements.

- Substance abuse policy — alcohol and drug testing.

## 8.2 Toolbox Meeting (Daily)

- ICHITA Safety Officer to conduct Toolbox Meeting every morning before work commences — covering daily task hazards, weather conditions, equipment safety, near misses from previous day, and reminders of GULF site safety rules.

- Attendance records to be maintained, signed by all ICHITA participants, and submitted to Energy China weekly.

- ICHITA's Safety Officer shall participate in any Toolbox Meetings or safety briefings organized by Energy China or GULF's HSE team.

## 8.3 Specialized Safety Training

## 8.4 Safety Communication

- Safety performance statistics (safe man-hours, incidents, near misses) to be posted at site entrance board and updated weekly.

- Safety bulletins and alerts issued by GULF HSE Department shall be distributed and communicated to all site personnel within 24 hours of receipt.

- Open communication channel — all personnel are encouraged to report hazards or safety concerns without fear of reprisal.

# 9.  Safety Monitoring and Review

## 9.1 Daily Safety Inspection

- Safety Officer to conduct a minimum of two documented site inspections per shift.

- Inspection checklist to cover: housekeeping, PPE compliance, barricades, tools and equipment condition, permit adherence, and hazardous material storage.

- Non-conformances to be recorded, assigned a corrective action owner, and closed within the defined timeframe.

## 9.2 Incident and Near-Miss Reporting

- All ICHITA incidents, near misses, and unsafe acts/conditions must be reported to ICHITA Safety Officer immediately.

- ICHITA Safety Officer shall report all incidents and near misses to Energy China's HSE representative within 1 hour of occurrence.

- Energy China and GULF HSE Department shall be notified of any recordable incident within 24 hours.

- Monthly near-miss and incident summary to be prepared by ICHITA and submitted to Energy China's HSE representative.

## 9.3 Safety Performance Board

- A safety statistics board shall be installed at the site entrance, displaying:

- Total safe man-hours worked (updated daily)

- Number of days without lost time incident (LTI)

- Last incident date and type

- Current month safety KPIs vs. targets

## 9.4 Corrective and Preventive Action (CAPA)

- All identified non-conformances and incident findings shall be tracked through a formal CAPA register.

- Root cause analysis (5-Why or Bow-tie method) to be applied for all recordable incidents.

- Effectiveness of corrective actions to be reviewed within 30 days of implementation.

# 10.  Applicable Standards and Regulatory References

This Safety Proposal has been developed in compliance with the following standards and regulations, as required by the Technical Specification for the Demineralized Water System and GULF's Safety Policy:

| Standard / Regulation | Description |
| --- | --- |
| GULF Safety Policy | GULF Energy Development Corporate Safety Standards — Zero Accident Policy |
| ISO 45001:2018 | Occupational Health and Safety Management Systems — Requirements |
| OSHA 29 CFR 1910 / 1926 | Occupational Safety and Health Standards — General Industry and Construction |
| IFC EHS Guidelines (2007) | International Finance Corporation — Occupational Health and Safety Guidelines |
| IFC EHS Thermal Power (2008) | IFC EHS Guidelines for Thermal Power Plants |
| Thai OHS Act B.E. 2554 | Occupational Safety, Health and Environment Act — Thailand |
| Labour Protection Act B.E. 2541 | Thai Labour Protection and Welfare Regulations |
| Notification MOI No. 123 (2001) | Factory Noise Level Standard — Ministry of Industry Thailand |
| ISO 11204 / IEC 61672 | Noise Measurement Standards |
| NFPA | National Fire Protection Association Standards |
| ASME B30 Series | Safety Standards for Cableways, Cranes, Derricks, Hoists, Hooks, Jacks, Slings |
| ANSI Z89.1 / Z87.1 / Z41 | Safety Helmet, Eye Protection, Foot Protection Standards |
| EN ISO 20471 | High-Visibility Clothing Standard |

# Declaration and Commitment

This Safety Proposal has been prepared by ICHITA Co., Ltd. in good faith and is formally submitted to Energy China (Main Contractor) for review, approval, and endorsement — as a prerequisite for ICHITA personnel to carry out work activities on GULF Energy Development project site. ICHITA commits to:

- Implementing and maintaining all safety measures described in this proposal throughout the project duration.

- Ensuring full compliance with GULF's Site Safety Policy, Energy China's HSE requirements, and ICHITA's Zero Accident commitment.

- Reviewing and updating this Safety Proposal as project scope or site conditions evolve — and resubmitting for approval when required.

- Cooperating fully with Energy China's HSE personnel and GULF's HSE Department during site audits, inspections, and incident investigations.

- Accepting that GULF and Energy China reserve the right to suspend ICHITA's work if safety violations are identified, until corrective actions are fully implemented.

| Prepared by: ICHITA Co., Ltd. Name: ___________________ Position: ________________ Date: ___________________ | Reviewed & Approved by: Energy China (Main Contractor) Name: ___________________ Position: ________________ Date: ___________________ | Acknowledged by: GULF Energy Development Name: ___________________ Position: ________________ Date: ___________________ |  |
| --- | --- | --- | --- |